## Slide 1
AI-Powered Banking Chatbot
Intelligent Chatbot for Banking FAQs & Customer Support
8-Week Implementation Plan | 4 Key Milestones
NLU Engine
Dialogue Flow
Web UI
Admin Panel
BankBot AI Project

## Slide 2
Project Overview
Project Statement
Customers have recurring banking queries related to account balances, interest rates, loan eligibility, transaction status, and branch details. Manual customer service teams lead to delays and high operational costs.
24/7 Availability
AI-powered chatbot answers customer queries round the clock
Multi-Intent Support
Balance check, loans, card blocking, ATM locator & more
Scalable & Smart
Rule-based + ML hybrid for accuracy and growth

## Slide 3
Key Features & Capabilities
🤖
Intent Recognition
Identifies user intent with high accuracy using NLU models
💬
Dialogue Management
Context-aware conversations with follow-up tracking
🌐
Web Interface
Responsive chat UI for desktop and mobile
🔐
Secure Admin Panel
JWT-based role access for training data management
📊
Analytics Dashboard
Real-time query stats, intent distribution & CSV export
🔗
API Integration
Live data from banking APIs and knowledge base

## Slide 4
System Architecture
User Interface Layer
Web Chat • WhatsApp API • Voice Input
↓
Backend Server
REST API • Session Manager • Auth (JWT)
↓
Chatbot Core
NLU Engine (spaCy/Rasa) • Dialogue Manager
↓
Data & Services
Banking APIs • Knowledge Base • Admin Panel

## Slide 5
Module 1: Intent & Entity Recognition
Milestone 1 — Weeks 1–2
User Query:
"I want to transfer $500 from savings to checking account 4532"
Intents Detected
transfer_money
0.95
check_balance
0.12
account_info
0.08
Entities Extracted
amount
$500
from_account
savings
to_account
checking 4532
spaCy
Rasa NLU
Hugging Face

## Slide 6
Module 2: Response & Dialogue Management
Milestone 2 — Weeks 3–4
Hello! How can I help you today?
I want to check my account balance
I'd be happy to help! Please provide your account number.
My account number is 458293746
Your current balance is $5,432.78. Anything else?
95%
Intent
Recognition
87%
Dialog
Completion
92%
User
Satisfaction
Capabilities
Rule-based Flows
ML Stories
Fallback Policy
Chitchat Handler
Context Tracking
Human Escalation

## Slide 7
Module 3: Web Interface & UI Integration
Milestone 3 — Weeks 5–6
● ● ●
https://bank-chatbot.example.com
🏦 Bank Assistant
Online
Hello! I'm your virtual banking assistant.
I'd like to check my account balance
Please provide your account number.
Type your message here...
Responsive Design
Works seamlessly on mobile & desktop
Real-time Connection
Live backend API integration
Error Handling
Graceful fallbacks & connection retries
Secure & Fast
HTTPS with optimized load times

## Slide 8
Module 4: Admin Panel & Knowledge Base
Milestone 4 — Weeks 7–8
Dashboard
Training Data
User Queries
FAQs
Analytics
Settings
2,847
Total Queries
94.2%
Success Rate
18
Intents
42
Entity Types
Query
Intent
Confidence
Date
What's my balance?
check_balance
95%
2024-07-28
Transfer $100 to savings
transfer_money
92%
2024-07-28
How do I apply for a loan?
loan_info
88%
2024-07-27

## Slide 9
Database Schema
USER
user_id (PK)
username
password_hash
role
email
SESSIONLOG
session_id (PK)
user_message
bot_response
intent_detected
timestamp
INTENT
intent_id (PK)
name
description
FAQ
faq_id (PK)
question
answer
tags
APICALLLOG
call_id (PK)
endpoint
parameters
response
timestamp
TRAININGEXAMPLE
example_id (PK)
text
intent_id (FK)

## Slide 10
8-Week Implementation Roadmap
Wk 1–2
Intent & Entity
Recognition
✓ Define intents & entities
✓ Train NLU model
✓ Run NLU tests
Wk 3–4
Dialogue Flow
& Responses
✓ Build conversation flows
✓ Fallback handling
✓ Session testing
Wk 5–6
Web UI &
Integration
✓ Build chat interface
✓ Connect to backend
✓ Handle edge cases
Wk 7–8
Admin Panel &
Knowledge Base
✓ Admin dashboard
✓ FAQ management
✓ Analytics export

## Slide 11
Technology Stack
Frontend
React / Streamlit
Chat UI & Admin Views
Flask Templates
Lightweight UI
Tailwind CSS
Responsive styling
Backend
Python / Flask
REST API server
JWT Auth
Secure role-based access
WebSocket
Real-time messaging
NLU Engine
Rasa NLU
Intent & entity model
spaCy
NLP processing
Hugging Face
Transformer models
Data Layer
PostgreSQL
Relational data
Firebase
FAQ & static content
CSV Export
Analytics output

## Slide 12
Evaluation Criteria
Milestone 1 · Eval Week 2
✓ Model identifies top 10 intents correctly
✓ Entities extracted accurately (amount, account, date)
✓ Sample conversations pass NLU tests
Milestone 2 · Eval Week 4
✓ Dialogue flows without crashing
✓ Unknown intents handled gracefully
✓ Contextual follow-up queries work
Milestone 3 · Eval Week 6
✓ UI is responsive on mobile & desktop
✓ Real-time chatbot connection active
✓ Error handling and bot restarts work
Milestone 4 · Eval Week 8
✓ Admin views user logs & edits training data
✓ Re-training from UI works correctly
✓ Analytics & intent distribution visible

## Slide 13
Supported Banking Intents
💳
Check Balance
Retrieve account balances in real-time
💸
Transfer Money
Send funds between accounts or to others
🏦
Apply for Loan
Loan eligibility checks and applications
🚫
Block Card
Instantly block lost or stolen debit/credit cards
📍
Find ATM/Branch
Locate nearest ATM or branch by GPS
💱
Exchange Rates
Get real-time currency exchange rates
📄
Statement
Download or view account statements
🔐
Change PIN
Guide user through secure PIN reset flow
❓
General FAQ
Answer common banking policy questions

## Slide 14
Security & Compliance
🔑
JWT Authentication
Role-based access control for admin and user roles. Tokens expire after a configurable timeout.
🔒
HTTPS Encryption
All traffic encrypted in transit. Sensitive banking data never stored in plain text.
🛡️
Input Validation
All user inputs sanitized before processing to prevent injection attacks.
📋
Audit Logging
SystemActionLog table records all admin actions with timestamps for compliance.
🔄
Session Management
Secure session tokens with auto-expiry. No PII stored in client-side storage.
🏦
API Security
External banking APIs accessed via secure endpoints with rate limiting and key rotation.

## Slide 15
Conclusion & Next Steps
This 8-week plan delivers a production-ready AI banking chatbot with NLU, dialogue management, a responsive web UI, and a fully managed admin panel.
1
Phase 1
Week 1–2
Train NLU model with 10+ intents
2
Phase 2
Week 3–4
Build dialogue flows and testing
3
Phase 3
Week 5–6
Deploy web UI and backend APIs
4
Phase 4
Week 7–8
Admin panel, analytics, and launch
Ready to transform banking customer service with AI?